## Slide 1: Process Models
Perspective Models: The Waterfall
Incremental Models: Increment and RAD
Evolutionary Model: Prototype and Spiral
Specialized Process Models: Component, Formal Methods, AOSD
Unified Process Model

## Slide 2: Software Development Life Cycle (SDLC) Phases

## Slide 3: Process Flow

## Slide 4: Prescriptive Process Models

## Slide 5: The Waterfall Model
Sometimes called the classic life cycle
Suggests a systematic, sequential (or linear) approach to s/w development
The oldest paradigm for s/w engineering
Works best when –
  Requirements of a problem are reasonably well understood
  Well-defined adaptations or enhancements to an existing system must be made
  Requirements are well-defined and reasonably stable
  Technology is understood
  There are no ambiguous requirements
  Ample resources with required expertise are available freely
  The project is short
Notes: when the requirements for a problem are well understood—when
work flows from communication through deployment in a reasonably linear fashion.

## Slide 6: The Waterfall Model
Basic Model
Variations in the Waterfall Model

## Slide 7: The Waterfall Model - Problems
Real projects rarely follow the sequential flow
  Accommodates iteration indirectly
  Changes can cause confusion
It is often difficult for the customer to state all requirements explicitly
  Has difficulty accommodating the natural uncertainty that exists at the beginning of many projects
The customer must have patience
  A working version of the program(s) will not be available until late in the project time-span
  A major blunder, if undetected until the working program is reviewed, can be disastrous
Leads to “blocking states” for team members
Notes: “blocking states” in which some project team
members must wait for other members of the team to complete dependent tasks. In
fact, the time spent waiting can exceed the time spent on productive work

## Slide 8: Incremental Process Models
Notes: need to provide a limited set of software
functionality to users quickly and then refine and expand on that functionality
in later software releases
The incremental model combines elements of linear and parallel process flows\
For example, word-processing software developed using the incremental paradigm
might deliver basic file management, editing, and document production functions
in the first increment; more sophisticated editing and document production
capabilities in the second increment; spelling and grammar checking in the third increment;
and advanced page layout capability in the fourth increment. It should be
noted that the process flow for any increment can incorporate the prototyping
paradigm.

## Slide 9: Incremental Process Models
Combines elements of the waterfall model applied in an iterative fashion
Each linear sequence produces deliverable “increments” of the software
The first increment is often a core product
The core product is used by the customer (or undergoes detailed evaluation)
Based on evaluation results, a plan is developed for the next increment
Notes: The incremental model combines elements of linear and parallel process flows

## Slide 10: Incremental Process Models
The incremental process model, like prototyping and other evolutionary approaches, is iterative in nature
But unlike prototyping, the incremental model focuses on the delivery of an operational product with each increment
Particularly useful when
  Staffing is unavailable
  This model can be used when the requirements of the complete system are clearly defined and understood.
  Major requirements must be defined; however, some details can evolve with time.
  There is a need to get a product to the market early.
  A new technology is being used
  Resources with needed skill set are not available
  There are some high-risk features and goals.
Increments can be planned to manage technical risks

## Slide 11: The RAD Model
Rapid Application Development is Incremental Process Model
Emphasizes on short development cycle
A “high speed” adaptation of the waterfall model
Uses a component-based construction approach
May deliver software within a very short time period (e.g. , 60 to 90 days) if requirements are well understood and project scope is constrained
Notes: component-based construction : design and development of reusable component

## Slide 12: The RAD Model
Communication
Planning
Modeling
business modeling
data modeling
process modeling
Construction
component reuse
automatic code
generation
testing
Deployment
integration
delivery
feedback
Construction
component reuse
automatic code
generation
testing
Modeling
business modeling
data modeling
process modeling
Modeling
business modeling
data modeling
process modeling
Construction
component reuse
automatic code
generation
testing
60 – 90 days
Team # 1
Team # 2
Team # n

## Slide 13: The RAD Model
The time constraints imposed on a RAD project demand “scalable scope”
The application should be modularized and addressed by separate RAD teams
Integration is required
Particularly useful when:
  RAD should be used when there is a need to create a system that can be modularized in 2-3 months of time.
  It should be used if there’s high availability of designers for modeling and the budget is high enough to afford their cost along with the cost of automated code generating tools.
  RAD SDLC model should be chosen only if resources with high business knowledge are available and there is a need to produce the system in a short span of time (2-3 months).

## Slide 14: The RAD Model - Drawbacks
For large, but scalable projects, RAD requires sufficient human resources
RAD projects will fail if developers and customers are not committed to the rapid-fire activities
If a system cannot be properly modularized, building the components necessary for RAD will be problematic
If high performance is an issue, and performance is to be achieved through tuning the interfaces to system components, the RAD approach may not work
RAD may not be appropriate when technical risks are high
Notes: Customer relationship management product

## Slide 15: Evolutionary Process Models
Software, like all complex systems, evolves over a period of time
Business and product requirements often change as development proceeds, making a straight-line path to an end product is unrealistic
Evolutionary models are iterative

## Slide 16: Prototyping
Customer defines general objectives but not sure with detailed input, processing and output.
This model assists the software engineer and the customer to better understand what to be built when requirements are fuzzy.

## Slide 17: Prototyping
u
i
t
o
Q
u
i
c
k
p
l
a
n
C
o
s
t
r
c
i
n
f
r
t
t
p
e
D
e
i
v
y
e
a
c
o
y
t
Deployment
Delivery
& Feedback
Construction
of
prototype
Communication
Quick plan
Modeling
Quick design

## Slide 18: Prototyping - Problems
Customers may press for immediate delivery of working but inefficient products
The developer often makes implementation compromises in order to get a prototype working quickly

## Slide 19: The Spiral Model
Couples the iterative nature of prototyping with the controlled and systematic aspects of the waterfall model
It provides the potential for rapid development of increasingly more complete versions of the software
It is a risk-driven process model generator
It has two main distinguishing features
  Cyclic approach
    Incrementally growing a system’s degree of definition and implementation while decreasing its degree of risk
  A set of anchor point milestones
    For ensuring stakeholder commitment to feasible and mutually satisfactory system solution
Notes: the spiral model
is an evolutionary software process model that couples the iterative nature of prototyping
with the controlled and systematic aspects of the waterfall model. It provides
the potential for rapid development of increasingly more complete versions of the
software.
Anchor point milestones—a combination of work products and conditions
that are attained along the path of the spiral
The first circuit around the spiral might result in the development of a product
specification; subsequent passes around the spiral might be used to develop a prototype
and then progressively more sophisticated versions of the software
first circuit around the spiral might represent a “concept development project

## Slide 20: The Spiral Model
Communication
Planning
Modeling
Construction
Deployment
delivery
feedback
Start
analysis
design
code
test
estimation
scheduling
risk analysis
Notes: Imagine a government agency tasked with providing a comprehensive online platform where citizens can access various services, such as applying for permits, paying taxes, checking eligibility for benefits, and accessing important government information. Due to the complexity and criticality of the system, the agency decides to use the Spiral Model to manage the development process effectively.
The first circuit around the spiral might result in the development of a product
specification; subsequent passes around the spiral might be used to develop a prototype
and then progressively more sophisticated versions of the software. Each pass
through the planning region results in adjustments to the project plan. Cost and
schedule are adjusted based on feedback derived from the customer after delivery.
In addition, the project manager adjusts the planned number of iterations required
to complete the software.
software evolves as the process progresses, the developer
and customer better understand and react to risks at each evolutionary level

## Slide 21: The Spiral Model
Unlike other process models that end when software is delivered, the spiral model can be adapted to apply throughout the life of the computer s/w
The circuits around the spiral might represent
  Concept development project
  New Product development project
  Product enhancement project
The spiral model demands a direct consideration of technical risks at all stages of the project

## Slide 22: Particularly useful when
When costs and risk evaluation is important
For medium to high-risk projects
Long-term project commitment unwise because of potential changes to economic priorities
Users are unsure of their needs
Requirements are complex
New product line
Significant changes are expected (research and exploration)

## Slide 23: The Spiral Model - Drawbacks
It may be difficult to convince customers (particularly in contract situations) that the evolutionary approach is controllable.
It demands considerable risk assessment expertise and relies on this expertise for success.
If a major risk is not uncovered and managed, problems will undoubtedly occur.

## Slide 24: The Concurrent Development Model
Sometimes called concurrent engineering
Can be represented schematically as a series of framework activities, s/w engineering actions and tasks, and their associated states
Defines a series of events that will trigger transitions from state to state for each of the s/w engineering activities, actions, or tasks
Applicable to all types of s/w development
Defines a network of activities
Events generated at one point in the process network trigger transitions among the states
Notes: The concurrent development model, sometimes called concurrent engineering, allows
a software team to represent iterative and concurrent elements of any of the process
Models
Concurrent modeling is a process used to represent and analyze multiple interacting components or processes that evolve simultaneously. It helps capture the dynamic behavior and interactions within a complex system

## Slide 25: The Concurrent Development Model
Notes: For example, early in a project the communication activity (not shown in the figure)
has completed its first iteration and exists in the awaiting changes state. The modeling
activity (which existed in the inactive state while initial communication was completed,
now makes a transition into the under development state. If, however, the
customer indicates that changes in requirements must be made, the modeling activity
moves from the under development state into the awaiting changes state.
an inconsistency in the requirements model is
uncovered. This generates the event analysis model correction, which will trigger the
requirements analysis action from the done state into the awaiting changes state
Concurrency management in traffic signal management involves ensuring that the interactions and operations of various traffic signals and vehicles are coordinated to optimize traffic flow and minimize congestion. One common approach to managing concurrency in this context is through the use of synchronization mechanisms, such as traffic signal timing plans and coordination strategies. Let's delve into an example of concurrency management in traffic signal management:
Scenario: Intersection Traffic Signal Coordination
Consider an urban area with multiple signalized intersections along a main road. The goal is to manage the traffic signals at these intersections to facilitate the smooth flow of traffic and reduce delays for vehicles traveling along the main road.
Traffic Signal Timing Plans:
Each intersection has a designated traffic signal timing plan that specifies how long each phase (e.g., green, yellow, red) of the traffic signal should last. These timing plans are designed to accommodate the expected traffic demand from various directions.
Coordinated Timing:
To manage concurrency, the timing plans can be coordinated among neighboring intersections. This coordination ensures that vehicles moving along the main road encounter fewer red lights, reducing stops and delays. For instance, if one intersection turns green for the main road, the subsequent intersections might adjust their timings to provide green lights as well, allowing a "green wave" for vehicles.
Sensor Integration:
Concurrency management also involves real-time data integration. Traffic sensors and cameras can monitor traffic flow at each intersection. This data is fed into a central traffic management system that can adapt the timing plans based on real-time traffic conditions. If sensors detect heavy traffic on the main road, the system might adjust signal timings to allow more time for that direction, reducing congestion.
Adaptive Control:
An adaptive traffic signal control system can use algorithms to dynamically adjust signal timings based on current traffic conditions. If traffic density changes due to events like accidents or road closures, the system can respond in real-time by reallocating green time to alleviate congestion.
Priority Management:
In some cases, concurrency management involves giving priority to specific vehicles, such as emergency vehicles or public transportation. When an emergency vehicle approaches an intersection, the system can detect it and adjust the signal to give the emergency vehicle the right of way, thus minimizing response times.
Conflict Resolution:
Concurrency management also considers resolving conflicts. When two conflicting traffic streams need to cross paths, such as left-turning vehicles and opposing through traffic, the system must determine the appropriate sequencing and duration for each phase to ensure safety and efficiency.
In this example, concurrency management involves coordinating the actions of multiple traffic signals to create a smooth flow of traffic along a main road. This coordination relies on real-time data, adaptive algorithms, and signal timing plans to optimize the movement of vehicles while minimizing congestion and delays.

## Slide 26: Weaknesses of Evolutionary Process Models
Uncertainty in the number of total cycles required
  Most project management and estimation techniques are based on linear layouts of activities
Do not establish the maximum speed of the evolution
Software processes should be focused on flexibility and extensibility rather than on high quality, which sounds scary
  However, we should prioritize the speed of the development over zero defects. Why?
Notes: Evolutionary process models, including prototyping, spiral, and concurrent models, offer flexibility and adaptability in software development. However, they also have weaknesses that need to be considered. Let's examine the weaknesses of each of these models:
1. Prototyping Model:
The prototyping model involves creating an initial version of the software to gather feedback and refine requirements. While this approach can be beneficial, it has some weaknesses:
Incomplete Requirement Understanding: Stakeholders might focus more on the prototype's features than on defining complete and accurate requirements. This could lead to missing critical functionality or making design decisions based on incomplete information.
Scope Creep: The iterative nature of prototyping can lead to scope creep, where the project expands beyond the original scope. Frequent changes can affect project timelines, costs, and overall project management.
Insufficient Documentation: Prototyping may prioritize working software over comprehensive documentation. As a result, important design decisions, rationale, and system behavior might not be adequately documented, leading to difficulties in maintenance and knowledge transfer.
2. Spiral Model:
The spiral model combines iterative development with risk assessment and mitigation. However, it has its own weaknesses:
Complexity: The spiral model can be complex to implement, especially for smaller projects with fewer risks. Its extensive documentation and risk analysis phases might be overkill for straightforward projects.
Resource Intensive: The iterative nature of the spiral model can be resource-intensive, requiring a dedicated team and significant time commitment for each iteration. This might not be feasible for projects with tight budgets or timelines.
Unclear Exit Criteria: Determining when to transition from one spiral iteration to the next might be subjective. If clear exit criteria are not defined, it could lead to confusion and lack of progress.
3. Concurrent Model:
The concurrent model focuses on representing interactions between multiple processes or components that evolve simultaneously. However, it has its own set of weaknesses:
Complexity of Synchronization: Managing the synchronization and coordination of concurrent processes can be challenging. Race conditions, deadlocks, and other concurrency-related issues can arise, making debugging and maintenance more difficult.
Learning Curve: The concurrent model might require developers to have a strong understanding of concurrent programming concepts and techniques. This could result in a steeper learning curve for the development team.
Performance Overhead: Depending on the implementation, concurrent systems might introduce performance overhead due to the need for synchronization mechanisms. This can impact the real-time behavior and efficiency of the system.
In all these evolutionary models, effective management and oversight are crucial to mitigate their weaknesses. It's important to strike a balance between the benefits of flexibility and adaptability offered by these models and the need for thorough planning, documentation, and risk management to ensure successful software development outcomes.

## Slide 27: Specialized Process Models
Take on many of the characteristics of one or more of the conventional models
Tend to be applied when a narrowly defined software engineering approach is chosen
Examples:
  Component-Based Development
  The Formal Methods Model
  Aspect-Oriented Software Development

## Slide 28: Component-Based Development
Commercial off-the-shelf (COTS) software components can be used
Components should have well-defined interfaces
Incorporates many of the characteristics of the spiral model
Evolutionary in nature

## Slide 29: Component-Based Development
Candidate components should be identified first
Components can be designed as either conventional software modules or object-oriented classes or packages of classes

## Slide 30: The Formal Methods Model
Encompasses a set of activities that leads to formal mathematical specification of computer software
Have provision to apply a rigorous, mathematical notation
Ambiguity, incompleteness, and inconsistency can be discovered and corrected more easily – not through ad hoc review, but through the application of mathematical analysis
Offers the promise of defect-free software
Notes: A real-time use case for a formal process model involves the development of a safety-critical system where precision, correctness, and adherence to strict requirements are paramount. Formal process models emphasize rigorous mathematical methods and formal verification techniques to ensure that the system meets its specifications and safety standards. Let's consider an example:
Real-Time Use Case: Medical Device Software
Imagine developing software for a medical device, such as a heart rate monitor used in critical care settings. The software must accurately measure a patient's heart rate and alert medical staff in real-time if any abnormality is detected.
Formal Process Model:
In this scenario, a formal process model such as the "V-Model" (a variant of the Waterfall model) with formal methods and verification techniques could be employed.
Steps in the Formal Process Model:
Requirements Specification: The precise requirements for the heart rate monitor software are specified, including real-time constraints, accuracy levels, and safety requirements.
Formal Specification: The requirements are translated into a formal specification language, such as Z notation or Alloy, which uses precise mathematical notations to define system behavior and constraints.
Design: Based on the formal specification, the software architecture and design are developed. The design phase ensures that the formal specification is implemented correctly in the software's structure.
Formal Verification: Formal methods, such as model checking or theorem proving, are applied to formally verify that the software design meets its formal specification. This involves mathematically proving that the software behaves as intended and satisfies safety properties.
Implementation: The software is developed according to the verified design. Code generation might be automated to ensure consistency between the formal design and implementation.
Testing and Validation: Formal techniques like model-based testing can be used to generate test cases from the formal specification. These tests ensure that the software functions correctly and satisfies real-time requirements.
Integration and Testing: The formal model of the software is integrated with the hardware, and rigorous testing is conducted to verify the entire system's functionality and real-time behavior.
Validation: The complete system is validated against the original formal specification to ensure that it meets safety and performance standards.
Benefits of the Formal Process Model:
High Assurance: Formal verification techniques provide a high level of assurance that the software meets its specifications and safety requirements. This is critical in safety-critical applications like medical devices.
Reduced Errors: Formal methods help identify and eliminate errors early in the development process, reducing the likelihood of defects in the final product.
Rigorous Documentation: The formal process model emphasizes detailed and mathematically rigorous documentation, which aids in understanding, maintenance, and future enhancements.
Safety and Regulatory Compliance: Formal methods help demonstrate compliance with safety and regulatory standards required for medical devices.
In this real-time use case, the formal process model ensures the development of a highly reliable and safe medical device software that meets strict real-time and safety requirements.

## Slide 31: The Formal Methods Model – Critical Issues
The development of formal models is currently quite time-consuming and expensive
Extensive training is required
It is difficult to use the models as a communication mechanism for technically unsophisticated customers

## Slide 32: Aspect-Oriented Software Development (AOSD)
Certain “concerns” – customer required properties or areas of technical interest – span the entire s/w architecture
Example “concerns”
  Security
  Fault Tolerance
  Task synchronization
  Memory Management
When concerns cut across multiple system functions, features, and information, they are often referred to as crosscutting concerns
Notes: Aspect-Oriented Software Development (AOSD) is a programming paradigm and methodology aimed at improving the modularization and separation of concerns in software systems. It addresses the challenges that arise when a software application's functionality is spread across multiple modules or components, leading to tangled and hard-to-maintain code.
In AOSD, these aspects are identified, modularized, and separated from the main codebase. This separation is achieved using a technique called "aspect weaving," which involves integrating the aspect code into the appropriate places in the application.

## Slide 33: Aspect-Oriented Software Development (AOSD)
Aspectual requirements define those crosscutting concerns that have impact across the s/w architecture
AOSD or AOP (Aspect-Oriented Programming) provides a process and methodological approach for defining, specifying, designing, and constructing aspects – “mechanisms beyond subroutines and inheritance for localizing the expression of a crosscutting concern”
A distinct aspect-oriented process has not yet matured
It is likely that AOSD will adopt characteristics of both the spiral and concurrent process models
Notes: Key concepts in Aspect-Oriented Software Development include:
Aspect: An aspect encapsulates a cross-cutting concern. It contains code that is meant to be applied to multiple parts of the program.
Join Point: A join point represents a specific point in the execution of the program, such as method calls, method executions, field access, etc.
Advice: An advice is the code that is executed at a specific join point. It encapsulates the behavior of a cross-cutting concern.
Pointcut: A pointcut specifies a set of join points where a particular advice should be applied. It defines the conditions under which an advice should be executed.
Weaving: Weaving is the process of integrating the aspect code into the main application code at the specified join points. This can be done at compile-time, load-time, or runtime.
AspectJ: AspectJ is a popular extension to the Java programming language that provides support for aspect-oriented programming. It introduces new syntax and constructs to define aspects, pointcuts, and advice.
Benefits of Aspect-Oriented Software Development:
Modularization: Aspects allow for better modularization of concerns, making code easier to understand and maintain.
Code Reusability: Aspects can be reused across different parts of the application, reducing duplication of code.
Separation of Concerns: AOSD enables cleaner separation of different concerns, leading to more cohesive and loosely coupled code.
Maintainability: With concerns isolated as aspects, changes to one concern do not ripple through the entire codebase.
Scalability: Large and complex systems can benefit from AOSD by managing concerns separately.
However, it's worth noting that while Aspect-Oriented Software Development can offer benefits, it also introduces its own complexities and potential challenges. Overuse of aspects or poorly designed aspects can make the code harder to understand and debug. Aspects need to be managed carefully to ensure that they do not inadvertently affect the overall system behavior.

## Slide 34: The Unified Process (UP)
It is a use-case driven, architecture-centric, iterative and incremental software process
UP is an attempt to draw on the best features and characteristics of conventional s/w process models
Also implements many of the best principles of agile software development
UP is a framework for object-oriented software engineering using UML (Unified Modeling Language)
Notes: The Unified Process (UP) is a comprehensive iterative and incremental software development methodology. It provides a framework for designing, building, and maintaining complex software systems. The UP is characterized by its flexibility, adaptability, and emphasis on producing high-quality software through a series of well-defined phases and workflows.

## Slide 35: Phases of the Unified Process
planning
modeling
communication
software increment
Release
Production
Transition
Construction
Elaboration
Inception
construction
deployment
Notes: Phases of the Unified Process:
Inception: During this initial phase, the project's feasibility is assessed, and high-level requirements are gathered. The scope of the project is defined, risks are identified, and an overall project plan is created.
Elaboration: In this phase, the architecture is further developed, and detailed requirements are captured. A prototype or proof-of-concept may be developed to validate the architecture. At the end of this phase, there is a well-defined architecture and a solid understanding of the project's scope.
Construction: This phase involves the actual development of the software system. Iterative cycles of analysis, design, implementation, and testing occur. Functionalities are incrementally added to the system, with each iteration building on the previous one.
Transition: The final phase focuses on preparing the software for release. User training, deployment, and migration activities take place. The software is transitioned from development to production.

## Slide 36: Phases of UP - Inception
Encompasses both customer communication and planning activities
Fundamental business requirements are described through a set of preliminary use-cases
  A use-case describes a sequence of actions that are performed by an actor (e.g., a person, a machine, another system) as the actor interacts with the software
A rough architecture for the system is also proposed

## Slide 37: Phases of UP - Elaboration
Encompasses customer communication and modeling activities
Refines and expands the preliminary use-cases
Expands the architectural representation to include five different views of the software
  The use-case model
  The analysis model
  The design model
  The implementation model
  The deployment model
In some cases, elaboration creates an “executable architectural baseline” that represents a “first cut” executable system

## Slide 38: Phases of UP - Construction
Makes each use-case operational for end-users
As components are being implemented, unit tests are designed and executed for each
Integration activities (component assembly and integration testing) are conducted
Use-cases are used to derive a suite of acceptance tests

## Slide 39: Phases of UP - Transition
Software is given to end-users for beta testing
The software team creates the necessary support information –
  User manuals
  Trouble-shooting guides
  Installation procedures
At the conclusion of the transition phase, the software increment becomes a usable software release

## Slide 40: Phases of UP - Production
Coincides with the deployment activity of the generic process
The on-going use of the software is monitored
Support for the operating environment (infrastructure) is provided
Defect reports and requests for changes are submitted and evaluated

## Slide 41: Unified Process Work Products
Inception
  Vision document
  Initial use-case model
Elaboration
  Analysis model, design model
Construction
  Implementation model, deployment model, test model
Transition
  Delivered software, beta test reports, general user feedback

## Slide 42: Distribution of effort…
How programmers spend their time
  Typing programs 13%
  Searching and Reading programs 16%
  Job communication 32%
  Others 39%
Programmers spend more time in reading programs than in writing them.
Writing programs is a small part of their lives.

## Slide 43: Defects
Distribution of error occurrences by phase is
  Req. - 20%
  Design - 30%
  Coding - 50%
Defects can be injected at any of the major phases.
Cost of latency: Cost of defect removal increases exponentially with latency time.

## Slide 44: Defects…
      Cost to fix
      Error ( log scale)
      Time
Cheapest way to detect and remove defects close to where it is injected.
Hence must check for defects after every phase.

## Slide 45: Factors to be considered for Software Development
User Satisfaction
Time
Quality factors
Adaptable for changes
Risk Management
Evolution